# WHAT’S HAPPENING THIS MONTH – JUNE 2019

## The Planon Journey Starts Now

EMMS is officially underway with Planon on site to begin UBC’s implementation journey.  In June, the priority is onboarding Planon to UBC’s operating environment. The Planon team is keen to understand how we work today and to help UBC to identify opportunities to streamline business processes where appropriate.

The main activities in June include:

1. June 1-30 – Development of a project plan to guide the next 12 months of work to the first Go Live in April 2020 (concurrent with Workday for HR and Finance)
2. June 10 – A kick-off session to share the roadmap from June – August with Process & Outcomes Committee members and Business Functional Leads
3. June 10-11 – A Planon-led review of business objectives to validate UBC’s priorities for its Planon implementation

### Deliverables this Month

1. Development of a project plan to guide UBC’s Planon implementation
2. Validation and documentation of EMMS business objectives